**Project Planning Phase**

**Project Planning (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 23 JUNE 2025 |
| Team ID | LTVIP2025TMID35419 |
| Project Name | transfer learning-based classification of poultry diseases for enhanced health management |
| Maximum Marks | 5 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | PUJITHA  PRAVALLIKA  BUTCHI BABU  MUKESH |
| Sprint-1 | Confirmation | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | PUJITHA  PRAVALLIKA  BUTCHI BABU  MUKESH |
| Sprint-2 | LOGIN | USN-3 | As a user, I can register for the application through Facebook | 2 | Low | PUJITHA  PRAVALLIKA  BUTCHI BABU  MUKESH |
| Sprint-1 | DASHBOARD | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium | PUJITHA  PRAVALLIKA  BUTCHI BABU  MUKESH |

**Project Tracker, Velocity & Burndown Chart: (4 Marks)**

| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 3 Days | 16 JUNE 2025 | 18 JUNE 2025 | 20 | 15 JUNE 2025 |
| Sprint-2 | 20 | 3 Days | 19 JUNE 2025 | 21 JUNE 2025 | 20 | 15 JUNE 2025 |
| Sprint-3 | 20 | 2 Days | 22 JUNE 2025 | 23 JUNE 2025 | 20 | 15 JUNE 2025 |
| Sprint-4 | 20 | 2 Days | 25 JUNE 2025 | 26 JUNE 2025 | 20 | 15 JUNE 2025 |

**Velocity:**

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

